## Slide 1
EMR
Electronic Medical Records

## Slide 2
Tools
Technology
User Story
Sprints

## Slide 3
Tools
Notes: 四个场景只放图，场景描述自己来说

## Slide 5
Technology
Notes: 四个场景只放图，场景描述自己来说

## Slide 6
Notes: 四个场景只放图，场景描述自己来说

## Slide 9
User Story
Notes: 四个场景只放图，场景描述自己来说

## Slide 10
No. | As a | I want | Reason is | Date introduced | implementation | Developer | Status
5 | Physician | Add an EMR | Physician can add an EMR for a patient | 2/1/2015 | 2/13/2015 | JingBo | In Progress
Notes: 四个场景只放图，场景描述自己来说

## Slide 11
Sprints
Notes: 四个场景只放图，场景描述自己来说

## Slide 12
No. | User Story Index | Task | Date introduced | implementation | Completed | Developer | Status
1 | 5 | Set up the database | 2/1/2015 | 2/5/2015 |  | Jingbo,Yufan,Han | In Progress
2 | 5 | Set up web interfaces | 2/5/2015 | 2/6/2015 |  | Han,Jingbo,Yufan | Not Start
3 | 5 | Develop DB access method | 2/6/2015 | 2/8/2015 |  | Yufan | Not Start
4 | 5 | Develop GUI and front end code | 2/9/2015 | 2/10/2015 |  | Han | Not Start
5 | 5 | Develop back end service | 2/10/2015 | 2/11/2015 |  | Jingbo | Not Start
6 | 5 | Integrate front end and back end | 2/11/2015 | 2/12/2015 |  | Han | Not Start
7 | 5 | Test add EMR code for physician | 2/12/2015 | 2/13/2015 |  | Yufan,Jingbo,Han | Not Start
Notes: 四个场景只放图，场景描述自己来说

## Slide 13: Please enjoy our product
Q&A